## Slide 1: Scrum-Agile Pilot at ChadaTech
Bridget Wood
SNHU
Professor Iles
02-17-2026

## Slide 2: Explaining Agile Roles
Scrum Team Roles:
• Product Owner: Owns backlog, prioritizes work, represents customer needs
• Scrum Master: Facilitates Scrum, removes blockers, supports team success
• Developers: Build, test, and deliver increments of working software
Why roles matter:
Clear ownership prevents confusion, improves accountability, and supports collaboration.

## Slide 3: Explaining Agile Phases (Agile SDLC)
Agile SDLC Phases in Scrum:
Planning: backlog refinement + sprint planning
Design: lightweight, continuous design as stories evolve
Development: iterative work completed each sprint
Testing: continuous testing inside each sprint
Deployment: incremental releases
Feedback + Improvement: sprint review and retrospective
Agile phases repeat every sprint rather than happening once.

## Slide 4: Waterfall vs Agile (How It Would Have Been Different)
Waterfall Model:
Requirements locked early
Design and development occur in long stages
Testing happens late
Changes are costly
Agile/Scrum Model Requirements evolve through backlog refinement:
Working software delivered frequently
Testing occurs continuously
Changes are expected and managed
Example: A new booking requirement would have required major redesign in waterfall but was manageable through backlog reprioritization in Scrum.

## Slide 5: Choosing Waterfall or Agile
Factors to Consider\Choose Waterfall when:
Requirements are stable
Project scope is fixed
Strong regulatory documentation is required\Choose Agile/Scrum when:
Requirements change often
Stakeholder feedback is ongoing
Speed, flexibility, and early delivery matter
Based on the SNHU Travel project, Agile was the better fit due to evolving needs and the importance of frequent stakeholder feedback.

## Slide 6: Lessons Learned + Recommendation
What Scrum Improved at ChadaTech:
• Better communication and visibility
• Faster feedback cycles
• More flexible response to change
• Stronger team collaboration
Recommendation:
ChadaTech should expand Scrum adoption across additional teams, starting with teams working on client-facing applications with evolving requirements.

## Slide 7: References
Project management Institute. (2021). Agile practice guide (2nd ed.). Project Management Institute.
Schwaber, K., & Sutherland, J. (2020). The Scrum guide: The definitive guide to Scrum: The rules of the game. Scrum.org.
Atlassian. (2024). Agile vs. waterfall: What’s the difference? Atlassian.
McKinsey & Company. (2020). The impact of agility: How to shape your organization to compete. McKinsey & Company.